KAME

See It, Swipe It, Own It

Technical Project Plan v3.0

March 2026  |  FINAL — All Decisions Locked

# 1. Current Status

| Sprint | Status | Details |
| --- | --- | --- |
| 1.1 — Scaffolding | ✅ Done | Monorepo, Expo, Express, Prisma, NativeWind |
| 1.1b — Schema + Seed Script | ✅ Done | 84 products, 32 outfit pairings, OutfitPairing model, gender field |
| 1.2 — Migration + Seed Run | ⏳ Next | DB firewall resolved. Run migration + seed + validate images |
| 1.3–3.3 — All remaining | Not started | Auth, Profile, Feed, FASHN, Swipe UI, Favorites, Polish, Deploy |

# 2. Architecture Summary (All Decisions Locked)

1. Hybrid outfit approach:

Dresses show solo (1 FASHN call). Tops+bottoms paired into outfits (2 FASHN calls per outfit).

2. Gender-filtered feed:

Users set gender during onboarding (M/W). Feed only shows matching gender + unisex outfits.

3. Swipe saves individual products:

Not outfits — cleaner for Buy Now monetization. outfitGroupId UUID links paired items from same swipe.

4. Pre-generation caps:

20 outfits/female, 15 outfits/male. Full personalized try-on for MVP (best demo). Cost: ~$2.55/female, ~$2.25/male.

5. FeedService abstraction:

getTryOnImageForFeed() method — only this changes when migrating to Option C (shared models, 85% cost reduction at scale).

6. Affiliate deferred to v1.1:

affiliate_url field exists (nullable). Buy Now uses product_page_url. Click tracking from day 1.

7. Product catalog:

84 real products (42 Women + 26 Men + 16 Unisex). 32 curated outfit pairings + 12 solo dresses. Real Amazon/SHEIN URLs and images.

8. Tabs:

Explore / Favorites / Profile. NO cart tab in MVP.

# 3. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Mobile | React Native + Expo SDK 54 | expo-router, NativeWind, reanimated |
| Backend | Node.js + Express + TypeScript | Single server for MVP |
| Database | PostgreSQL on Supabase | Pooled connection port 6543 |
| Queue | BullMQ + Redis (Upstash) | Async try-on generation |
| AI Try-On | FASHN AI API v1.6 (direct) | $0.075/image, balanced mode |
| Storage | AWS S3 (local fallback) | User photos + try-on results |
| Auth | JWT (bcrypt + jsonwebtoken) | Email/password for MVP |
| Hosting | Railway or Render | ~$20/mo |

# 4. Implementation Plan (11 Steps to Beta)

Build order: Backend-first (Steps 1–5), then Frontend (Steps 6–8), then Polish + Ship (Steps 9–11).

| # | Sprint | What | Type | Time | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | 1.2 | Migration + Seed + Validate images | Database | 15 min | DO NOW |
| 2 | 1.3 | Auth routes (register/login/JWT) | Backend | 20 min | Pending |
| 3 | 1.4 | Profile/Avatar/Preferences + S3 setup | Backend | 20 min | Pending |
| 4 | 1.5 | Feed/Swipe/Favorites/Analytics + FeedService | Backend | 30 min | Pending |
| 5 | 2.1 | FASHN try-on pipeline + BullMQ | Backend | 30 min | Pending |
| 6 | 2.2 | Auth screens + Onboarding wizard (4 steps) | Frontend | 40 min | Pending |
| 7 | 2.3 | Swipe deck (cards + animations + gestures) | Frontend | 45 min | Pending |
| 8 | 3.1 | Favorites + Product Detail + Profile | Frontend | 30 min | Pending |
| 9 | 3.2 | Polish + error handling + E2E test | Full stack | 20 min | Pending |
| 10 | 3.3 | Deploy backend | DevOps | 20 min | Pending |
| 11 | 3.3 | Beta distribution via Expo Go | Launch | 15 min | Pending |
|  |  | TOTAL |  | ~4.5 hrs |  |

# 5. Cost Model

## 5.1 MVP Beta (20 users)

| Item | Cost | Notes |
| --- | --- | --- |
| FASHN API (20 beta users) | ~$48 | $2.25–$2.55/user |
| Backend hosting (Railway) | $20/mo | Single server |
| Database (Supabase free) | $0 | Free tier |
| Redis (Upstash free) | $0 | Free tier |
| S3 storage | ~$5 | Minimal |
| TOTAL MVP | ~$73/mo |  |

## 5.2 Scale Migration (v1.2, 1000+ users)

Switch to Option C: shared model try-ons in feed, personalize only on like. One-time $75 for shared model generation. Per-user session drops to ~$0.75. Migration: 2–3 days, zero frontend changes (swap FeedService implementation only).

# 6. Post-MVP Roadmap

| Release | Timeline | Key Features |
| --- | --- | --- |
| v1.1 | Weeks 4–5 | Affiliate links + cart + checkout + auto size selection |
| v1.2 | Weeks 6–7 | Product scraping + smart feed + Option C cost migration |
| v1.3 | Weeks 8–10 | Premium subscriptions + social login + push notifications |
| v1.4 | Weeks 11–14 | More platforms + ML recommendations + community features |
| v2.0 | Weeks 15–20 | Headless checkout + self-hosted FASHN + App Store launch |

# 7. Infrastructure & Dependencies

| Item | Status | Owner | Notes |
| --- | --- | --- | --- |
| FASHN AI API key | ✅ Done | Founder | Key obtained |
| Supabase PostgreSQL | ✅ Done | CTO | Pooled port 6543 (firewall bypass) |
| Product catalog (84 items) | ✅ Done | CTO | In seed.ts with real URLs |
| Redis (Upstash) | Needed | CTO | Free tier, for BullMQ queues |
| AWS S3 bucket | Needed | CTO | Local fallback available |
| Expo account | Needed | CTO | For beta distribution |
| Domain name | Needed | Founder | kame.app or similar |
| 10–20 beta testers | Needed | Founder | Recruit by Week 3 |
| Apple Developer ($99/yr) | Not yet | Founder | Not needed for beta (Expo Go) |
| Google Play Console ($25) | Not yet | Founder | Not needed for beta (Expo Go) |

# 8. Lessons Learned

1. Never give Claude Code placeholder data.

Always provide real product URLs, images, and page links. Placeholder data cascades into broken features downstream.

2. Backend-first build order.

Build all APIs before any frontend screens. This eliminates the problem of UI components that have nothing to connect to.

3. Corporate firewalls block database ports.

Use Supabase pooled connection on port 6543. If that fails, install PostgreSQL locally. Always test DB connectivity before running migrations.

4. Track sprint status precisely.

A sprint is DONE only when code is written, run, AND verified. “Script compiles” does not mean “data is in the database.”

5. Design the full data flow before building components.

Outfit pairing, gender filtering, and two-pass FASHN pipeline affect schema, seed, API, and UI. Design end-to-end first.

6. Boris Cherny workflow discipline.

Plan mode default. Write plans to tasks/todo.md. Capture lessons in tasks/lessons.md. Verify before marking done.

Kame Technical Project Plan v3.0 — March 2026